Project Design Phase-II

Data Flow Diagram & User Stories

| Date | 15 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS89512 |
| Project Name | Orderonthego : your on-demand food ordering solution |
| Maximum Marks | 4 Marks |

Data Flow Diagrams:

| User Stories User Type | Functiona l Requirem ent (Epic) | User Story Number | User Story / Task | Acceptance Criteria | Priori ty | Release |
| --- | --- | --- | --- | --- | --- | --- |
| Customer | Registrati on | USN-1 | As a user, I can register using email and password | Account is created and user redirected to login/dashboard | High | Sprint-1 |
| Customer | Authentic ation | USN-2 | As a user, I can log in securely using JWT authentication | Successful login redirects to dashboard | High | Sprint-1 |
| Customer | Product Listing | USN-3 | As a user, I can view available food items | Food items load correctly from database | High | Sprint-1 |
| Customer | Cart Managem ent | USN-4 | As a user, I can add items to cart | Selected item appears in cart with correct quantity | High | Sprint-2 |
| Customer | Cart Managem ent | USN-5 | As a user, I can update or remove items from cart | Cart updates correctly without errors | High | Sprint-2 |
| Customer | Order Placemen t | USN-6 | As a user, I can place an order | Order is stored in database and confirmation is shown | High | Sprint-2 |
| User Stories User Type | Functiona l Requirem ent (Epic) | User Story Number | User Story / Task | Acceptance Criteria | Priori ty | Release |
| Customer | Order Tracking | USN-7 | As a user, I can view order status | Order status displays as Pending / Preparing / Delivered | Medi um | Sprint-3 |
| Customer | Order History | USN-8 | As a user, I can view my previous orders | Past orders are displayed correctly | Medi um | Sprint-3 |
| Admin | Product Managem ent | USN-9 | As an admin, I can add new food items | New product appears in product list | High | Sprint-3 |